INITIAL PROJECT PLANNING

Script-Controlled ACL – Restrict Record Access Based on Field Value

| Date | 15 March 2026 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The project planning template has been filled for the Script-Controlled ACL project using the same fields and organization as the uploaded template.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task Story | Points | Priority | Team Members | Sprint | Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | ACL Configuration | ACL-1 | As an administrator, I can create a Script-Controlled ACL for a target record. | 2 | High | xxxxxx | Sprint-1 | 15 March 2026 | 21 March 2026 |
| Sprint-1 | Field Condition | ACL-2 | As an administrator, I can identify the record field whose value controls access. | 1 | High | xxxxxx | Sprint-1 | 15 March 2026 | 21 March 2026 |
| Sprint-1 | Script Logic | ACL-3 | As an administrator, I can write a script that checks the field value and returns an access decision. | 2 | High | xxxxxx | Sprint-1 | 15 March 2026 | 21 March 2026 |
| Sprint-2 | Access Restriction | ACL-4 | As an authorized user, I can access a record when its field value satisfies the defined condition. | 2 | High | xxxxxx | Sprint-2 | 22 March 2026 | 28 March 2026 |
| Sprint-2 | Access Denial | ACL-5 | As an unauthorized user, I am prevented from accessing a record when its field value fails the condition. | 2 | High | xxxxxx | Sprint-2 | 22 March 2026 | 28 March 2026 |
| Sprint-2 | Testing | ACL-6 | As a tester, I can verify allowed and denied access for different field values. | 2 | Medium | xxxxxx | Sprint-2 | 22 March 2026 | 28 March 2026 |

Project Planning Summary

Sprint-1 focuses on ACL configuration, identification of the field condition, and implementation of the script logic. Sprint-2 focuses on enforcing record access restrictions and testing both allowed and denied access scenarios.

Note: The uploaded template does not specify an exact ServiceNow table name, field name, or field value. Therefore, those implementation-specific details are not invented in this report.